## Slide 1
XCG
1
XC Gradient · Operating System
How We Work · April 2026
Oriol · Arnau · Adam

## Slide 2
XCG
2
Four levels. One direction.
Annual OKRs
→
Where we want to be in 12 months
↓
Quarter OKRs
→
What we prove this quarter
↓
Projects
→
How we execute against the KRs
↓
Weekly Tasks
→
What each person does this week
Every task traces back to an annual objective.

## Slide 3
XCG
3
Annual OKRs — the north star
Defined once yearly; reviewed quarterly
Owner: all founders collectively
One Objective + 2–5 Key Results
Each KR tracks live % progress
2026 · Constitute XC Gradient with 10 paying clients
KR1: 5 signed Pioneer LOIs
KR2: €50k committed ARR
Annual OKRs never change mid-year. Quarter OKRs adapt.

## Slide 4
XCG
4
Quarter OKRs — the sprint contract
Defined at previous quarter end
Tied to annual KRs, or standalone
Three-month horizon; reviewed monthly
Each KR has one founder owner
26-Q2 · Prove the product works on real industrial data
KR1: 2 PoCs with A-score > 0.80
KR2: 5 qualified pipeline conversations
KR3: Thesis defended Jul 1
If a Quarter OKR is not tied to an Annual KR it must justify its existence.

## Slide 5
XCG
5
Projects — the execution vehicle
Born from a KR or strategy
Each project has a North Star
Each project has an Exit Gate
Owned by 1–3 founders
Tasks live inside projects
NEON · Active · 26-Q2
North Star:
First 2 PoCs with documented A-score
Exit Gate:
Both PoCs delivered and scored
Rule
A project without an
Exit Gate never closes.

## Slide 6
XCG
6
Weekly Tasks — atomic and owned
Defined in weekly sync meeting
Each task has exactly one owner
Format: project · role · sequence
Never shared; split into subtasks
Sequence resets per project
ID
Role
Description
Week
Done
NEON-CEO-14
CEO
Prep Paver demo deck
26-W15
☑
NEON-CTO-7
CTO
RAG eval on Decfa docs
26-W15
☐
NEON-COO-3
COO
Network topology diagram
26-W15
☐

## Slide 7
XCG
7
Every day. Three actions.
1. Tick tasks in Notion
as you complete them
→ progress updates live
2. Type /log in Discord
at day end
→ bot pulls completed tasks
3. Add optional notes
→ Gemini writes EOD reflection
→ logged
→
→
The daily log is a reflection tool, not a reporting obligation.
Missing a day resets your streak. Consistency is the metric.

## Slide 8
XCG
8
Four meetings. Four horizons.
Meeting
Cadence
Input
Output
Weekly sync
Every Monday
Last week tasks
This week tasks
Monthly review
First Monday of month
Project progress
Blockers resolved
End of quarter
Last week of quarter
Quarter OKR results
Next quarter OKRs
End of project
On Exit Gate hit
Project outcomes
Lessons + next project
No meeting happens without a Notion page created before it starts.

## Slide 9
XCG
9
Streaks — accountability without management
Public streak counter on Home page
Each /log day adds one
Miss any day; streak resets
Best streak stays forever
No punishment; number is signal
Founder
🔥 Streak
Last Log
🏆 Best
Oriol
7
Apr 9
12
Arnau
3
Apr 9
8
Adam
1
Apr 9
5
The streak is not a KPI. It is a mirror.

## Slide 10
XCG
10
What we commit to this quarter
Already running
Notion workspace live
OKR tooling working
Discord /log bot active
Streak tracking live
Building next
Calendar + announcements bot
Polling daemon for DB changes
Weekly task HTML tool
Project creation tool
By end of Q2
Full automation layer running
Zero manual Notion updates
Every founder logging daily
NEON Exit Gate hit
The OS is a product. We ship it like one.